## Slide 1: Mid-Project Review
Developer: Surabhi Seth
QA: Rachel Rosenberg

## Slide 2: Highlights
Findings from Analysis
  The source API has a method which allows a date range to get the historic exchange rates. This method also provides rates for a base currency against different currencies in a single call. This means that multiple API calls are not needed to fetch daily exchange rate data.
  Exploratory data analysis indicates that data cleaning is not required .
  There are no exchange rates for holidays/weekends and such dates should be ignored.
Modelling
  Different ARIMA configurations were compared for USD-INR, USD-GBP and USD-EUR.
  Best parameters were evaluated based on Mean Absolute Percentage Error.

## Slide 3: Review Progress
EC2 instance was successfully set up
S3 bucket created
The API for fetching exchange rate data is being called successfully and the source data is being stored in S3.
RDS instance is setup
Database schema created to store the ARIMA configuration for the best models from training

## Slide 4: Demo – Results from the API call

## Slide 5: Demo – ARIMA Model Evaluation
The ARIMA models were compared with:
  Training period: 2016-04-15 to 2019-04-04
  Forecasting/evaluation period: 2019-04-05 to 2019-04-15
MAPE Values for different ARIMA configurations:
Best configuration for USD-INR: P = 0, D = 1, Q = 0
Best configuration for USD-EUR: P = 0, D = 1, Q = 1
Best configuration for USD-GBP: P = 0, D = 1, Q = 2

## Slide 6: Lessons Learnt
Logging:
  Helps to debug things quickly.
  It is more efficient to have logging built in along with the functional aspects of the code rather than do it later.
Configurations
  Just like logging, it helps to build configurations from the start rather than hard coding them in.
The initial effort/time estimates can vary a lot from actuals if you are not familiar with the technology.

## Slide 7: Recommendations
Following stories should be picked up for the next sprint:
  Compare different ARIMA configurations to evaluate the best models for each currency pair
  Store the parameters for the best models in RDS database
  Forecast the future exchange rates based on best models